Test Plan

Project: API Testing: DummyJSON_User_Management.
Tester: Oleksandra Vysovnenko.
Date: 02.11.2025 – 05.11.2025.
Tools: Postman (Web), Firefox 144.02 (64-bit), MS Excel (Test Cases, Defect Report), MS Word (Test Plan, Test Summary Report), GitHub Repository.
Environment: Public DummyJSON API (https://dummyjson.com).

Scope:

Functional testing of basic user endpoints (CRUD operations: Create, Read, Update, Delete).
The focus is on verifying request-response logic, data validation, and correct status codes for standard operations.

Objective:

To verify that REST API endpoints correctly handle CRUD operations by:

- Returning expected HTTP status codes.

- Displaying accurate and structured JSON response bodies.

- Verification of system behavior with invalid or unexpected input data (negative scenarios).

Entry Criteria:

- Test environment (DummyJSON API) is available and accessible.

- Postman (Web) is configured and functional.

- Test cases and checklist are prepared.

- The tester has access to test data (IDs 1–30 available in DummyJSON).

Exit Criteria:

- All planned test cases (10) have been executed.

- All defects found during testing are documented in the Defect Report.

- Summary Report is completed with overall test results.

- All critical and major issues are reported and tracked.

Risks and Assumptions:

Risks:

- DummyJSON API is a public demo environment; data persistence is not supported, which may cause test failures (user ID not found after creation).

Assumptions:

- The API endpoints remain stable during the testing period.

- The expected request and response formats are based on DummyJSON public documentation.

Deliverables:

- Check_List_API_Testing_DummyJSON.docx

- Test_Cases_API_Testing_DummyJSON. xlsx

- Defect_Report_API_Testing_DummyJSON. xlsx

- Test_Summary_Report.docx

- Screenshots (Postman results, stored in GitHub repository).